Test Plan Document

Demoblaze Website

Prepared by: Apsalom Antony

Date: 17/02/2026

# Summary

1. Project overview

2. Scope & out of scope

3. Test strategy

4. Test types

5. Test environment

6. Entry & Exit criteria

7. Risks & assumptions

# 1. Project Overview

The test plan will also ensure that all critical user journeys—such as product selection, cart management, authentication, and checkout—operate reliably across different browsers and devices while maintaining data integrity and system stability.

Goals

- Ensure core e-commerce workflows (browse, search, add to cart, checkout) work correctly.

- Validate user authentication and session management.

- Verify responsiveness, performance, and cross-browser compatibility.

- Identify issues before deployment or demo usage.

# 2. Scope & Out of Scope

In Scope

# Functional Testing

- User Registration & Login

- Product Browsing & Filtering

- Product Detail Page Validations

- Cart Operations (Add, Remove, Quantity)

- Checkout & Order Placement

- Alerts and error message validations

# Non - Functional Testing

- Usability & Accessibility

- Performance (page load times)

- Cross-Browser compatibility

- Mobile Responsiveness

- Basic security checks

# Regression Testing

- All major workflows after any update/release.

Out of Scope

- Backend and database testing (no direct DB access)

- API tests (unless exposed)

- Load testing beyond basic performance

- Payment gateway integration (since it is a demo)

# 3. Test Strategy

The testing will be risk-based and iterative, combining manual and automated approaches:

Approach

- Start with smoke tests on each build to validate core functionality.

- Follow with detailed functional tests.

- Automate repetitive test cases (login workflow, cart operations).

- Execute exploratory testing for edge cases.

- Perform cross-browser and responsive UI verification with real devices/emulators.

Test Levels

- Unit Testing – Developer responsibility (not included in this plan)

- Integration Testing – UI + backend integration

- System Testing – Entire system workflows

- Regression Testing – After each deployment

Test Data Management

- Use unique test accounts (valid/invalid credentials)

- Mock products and cart data

# 4. Test Types

### Functional Tests

- Navigation flows

- Product search and details

- Add to cart, remove, update quantity

- User signup/login/logout

- Order placement process

### Usability Tests

- Ease of navigation

- Clear UI labels

- Accessible form elements

### Compatibility Tests

- Browsers: Chrome, Firefox, Safari, Edge

- Devices: Desktop, Tablet, Mobile

- Responsive layouts

### Performance Tests

- Page load time under normal load

- Image and resource loading efficiency

### Security Tests

- Input validation for fields (e.g., email formats, password lengths)

- Session expiration

# 5. Test Environment

| Component | Environment |
| --- | --- |
| Application URL | https://www.demoblaze.com/ |
| Browsers | Chrome, Firefox, Edge, Safari |
| Devices | Desktop, Laptop, Mobile (Android/iOS), Tablet |
| Network | Wi-Fi, 4G |
| Tools | Selenium (automated regression), Postman (API/alert testing), JMeter(performance) |

Environment Setup

- Stable internet connection

- Browser caching disabled during testing

# 6. Entry & Exit Criteria

Entry Criteria

- Application deployed to test environment

- Test data setup complete

- Test environment stable

- Test plan reviewed and approved

Exit Criteria

- All planned test cases executed

- Critical & High severity bugs resolved

- Regression tests passed

- Test summary report completed

- Stakeholder sign-off

# 7. Risks & Assumptions

Risks

- Unstable test environment may delay testing

- Demo data reset without notice

- Limited automation coverage due to UI changes

- Possible downtime of public demo site

Assumptions

- Demoblaze behaves as a static app without production changes

- No real payment gateway — transactions simulated

- Users have access to public internet to access site.